Section: CS OCY, OC1

FixProof: A Validation-Oriented System for AI-Generated Vulnerability Remediation

Tony Tran

Progress Report 3 - working draft; evidence through September 21, 2026

Submission checkpoint: Update actual dates and hours through the submission date, reconcile September 11-13 work, check the live Canvas template and deadline, and personally verify the AI-use disclosure before submitting.

Problem Statement:

AI coding tools can produce insecure code, while a proposed security repair can leave a weakness exploitable or change intended application behavior. Disappearance of a static-analysis warning alone is incomplete evidence of a correct repair. Pearce et al. (2022) found approximately 40% of 1,689 Copilot-generated programs vulnerable within their selected security scenarios. Existing work also studies LLM vulnerability repair and validation feedback (Pearce et al., 2023; Kulsum et al., 2024). FixProof asks how separately recorded static, runtime-security, functional, and human-review evidence can support a patch decision.

The evaluated scope is deliberately narrow: three purpose-built JavaScript/Express applications with reflected XSS (CWE-79), SQL injection (CWE-89), and path traversal (CWE-22). FixProof evaluates AI-generated repairs to these fixtures, not a representative corpus of AI-generated applications or production systems. This refinement addresses the original concern about concrete application construction, model role, and systematic evaluation.

Solution Statement:

FixProof uses Python to orchestrate Semgrep CE scanning, finding normalization, focused remediation prompts, candidate application in a copied workspace, JavaScript syntax checks, SAST comparison, targeted security tests, and functional tests. Deterministic policy routes a candidate to REJECT, READY_FOR_HUMAN_REVIEW, or NEEDS_HUMAN_ADJUDICATION. The repair model proposes source changes but does not evaluate, approve, or deploy its own patch. Human conclusions are stored separately from automated decisions.

Deliverables include the prototype, three versioned CWE benchmarks, preserved primary and supplemental evidence, a dashboard and CLI demonstration, reproducibility documentation, and the final presentation and report. The dashboard displays saved evidence; a controlled live replay is labeled separately from the frozen 15-attempt study.

Completed Tasks (Since Progress Report 2):

- Confirmed the historical primary-review checkpoint: all ten original SAST/runtime disagreement reviews are complete. Seven accepted the candidate under the original evidence; three requested additional testing. These reviews were already described in Video II and are background, not work newly completed after the September 13 Report 2 submission.

- Predefined and froze supplemental-v1 before candidate execution. It registered 28 cases across three CWEs and separated security, behavioral-parity, and new robustness oracles. Three vulnerable baselines were characterized before the same applicable cases were applied to all 15 saved primary candidates in disposable copies. No new model calls were made.

- Recorded 140 supplemental candidate-case observations: security 55 pass, zero fail, five inconclusive; behavioral parity 40 pass, five fail; robustness 25 pass, ten fail. These different categories are not pooled into a security success rate.

- Recorded three requested September 15 follow-up rejections for XSS 04, XSS 05, and path-traversal 01. On September 21, I reviewed XSS 01 and 02 against the same frozen missing-input criterion and recorded separate FOLLOW_UP_REJECT_CANDIDATE qualifications. Their original ACCEPT_CANDIDATE records and primary metrics remain unchanged.

- Documented limits in the supplement: four XSS candidates changed omitted-name output; traversal 01 rejected a valid in-root filename; all five SQLi candidates missed a newly defined repeated-parameter rule; selected traversal candidates missed new robustness rules. Windows could not create the symlink fixture, so five traversal security observations remain inconclusive rather than passing.

- Improved verification portability after an old-checkout absolute path prevented supplemental verification here. The verifier checks the registered source in the active checkout with matching hashes. On September 21, 116 automated tests passed; primary evidence verified 15/15 attempts and 10/10 original reviews; supplemental evidence verified three baselines and 15 candidates. All five follow-up packet/result bindings were checked.

- Reviewed repository structure, documentation, test-code snippets and saved results, and supplied human rationales. Video II was posted; Video II peer feedback remains in progress and is separate from this project evaluation.

Reporting checkpoint: September 14-21, 2026, following the September 13 Report 2 submission. I estimate 1.5 hours per day for eight days, approximately 12 hours, spent mainly reviewing the file structure and documentation, validating test and saved-evidence results, and reviewing candidates and rationales. This is my estimate, not a number inferred from commits or automated test time. Earlier reports recorded 31.5 hours plus a separate 13.5-hour September 2-10 period. The documented subtotal is approximately 57 hours plus any September 11-13 work not included in Report 2. Reconcile those dates and update this paragraph through the actual Report 3 cutoff before submitting.

Tasks for the Next Project Report:

- Complete the Video II peer-feedback assignment by September 27, separately from Report 3, and retain the submission receipt.

- Finalize Report 3 by October 4: reconcile actual dates and hours, check each metric and cited source, complete the AI-use disclosure, transfer the draft into the course template, and inspect the rendered file before submitting.

- Expand the related-work comparison across benchmark type, repair model, validation oracle, retries, success criteria, and limits. Draft final-paper methods and results with the primary, pilot/control, and supplemental evidence clearly separated.

- Prepare Video III using one saved primary candidate and its supplemental comparison. Explain XSS 03 versus XSS 04 or the later XSS 01-02 qualifications, then rehearse a bounded pilot replay without calling it a rerun of the primary study.

- Decide whether to retain the symlink limitation or conduct a separately dated run on a capable environment. Before final delivery, extend the clean-archive checklist to verify supplemental evidence and all five follow-up bindings as well as primary evidence.

Questions I Have or Issues I Am Running Into:

The central issue is interpretation across evidence collected at different times. The original XSS 01-02 acceptances reflected the primary suite, but later XSS-P01 showed the same omitted-name parity failure as rejected XSS 04-05. I applied the frozen criterion consistently through separate later rejections; I did not rewrite the original decisions. A passing registered XSS attack suite does not establish full behavioral preservation.

The path-traversal symlink case could not execute on this Windows environment, leaving five security observations inconclusive. One fixture per CWE and five repair attempts per fixture limit application diversity. Remote Semgrep rule provenance, targeted test coverage, same-host reproducibility, and lack of production performance testing further limit generalization. The five SQLi automated READY_FOR_HUMAN_REVIEW states are not human approvals.

Feedback requested: Is this three-fixture, category-separated supplemental evaluation sufficient for the practicum scope? Would an independent second reviewer for selected disagreements add more useful evidence than broadening to another CWE?

Methodology Paragraph Summary:

Each controlled fixture defines an attacker-controlled input, target route and vulnerable operation, synthetic data, baseline attack behavior, and benign-behavior expectations. The frozen primary protocol uses five separate initial repair calls per CWE under a fixed model and prompt, with evaluator ground truth and test implementations withheld from the repair prompt. The same saved candidates receive syntax, Semgrep, targeted HTTP/browser security, and functional checks. SAST-only interpretation and deterministic multi-stage policy are compared on those same candidates. Primary attempts, pilot retries, the non-AI false-success control, lifecycle replay, and supplemental tests have separate denominators.

The supplemental protocol was fixed before execution and compares each candidate with its baseline using registered security, behavioral-parity, and robustness oracles. XSS browser observations distinguish displayed text from payload execution. Inconclusive execution is not a pass. The design favors traceability and explicit decision boundaries over broad corpus realism; repeated repairs on one fixture are not independent applications.

Pearce et al. (2022) motivates treating generated code as untrusted. Pearce et al. (2023) studies multi-model zero-shot repair and reports functional-correctness challenges. Kulsum et al. (2024) uses external compiler, sanitizer, and test feedback for iterative repair; FixProof does not claim validation feedback is new. Its bounded contribution is the auditable combination of stage-level evidence, deterministic disposition, and preserved human qualifications for three Express weaknesses. Datasets and success definitions differ, so cross-study success rates are not directly comparable.

Timeline:

This is the current plan, not a claim that future work has already occurred. Dates follow the supplied course schedule and must be checked in live Canvas. The September 21 draft is a checkpoint for Report 3, not its final reporting cutoff.

| When | Description of Task | Status |
| --- | --- | --- |
| Aug-Sep | Define problem, build three-CWE prototype and pilot, freeze primary protocol | Completed |
| Sep 4 | Collect and verify 15 initial primary attempts | Completed |
| Sep 12-13 | Complete original conflict reviews and post Video II | Completed |
| Sep 14-15 | Freeze supplemental protocol, run three baselines and 15 saved candidates, record three requested follow-ups | Completed |
| Sep 21 | Record XSS 01-02 consistency qualifications; verify 116 tests and saved evidence | Completed |
| September 27 | Submit Video II peer feedback | In progress |
| October 4 | Finalize and submit Progress Report 3 with actual effort and verified claims | Planned |
| October 6 / 11 | Post Video III and submit peer feedback | Planned |
| October 18 / 20 / 25 | Progress Report 4, Video IV, peer feedback; deepen related work and reproducibility | Planned |
| November 1 / 3 / 8 | Progress Report 5, Video V, peer feedback; settle final results and rehearse | Planned |
| November 15 | Submit final presentation video, no more than 15 minutes | Planned |
| November 22 | Submit peer feedback on final presentation | Planned |
| December 6 | Submit final project report and reproducible package | Planned |

Evaluation:

All 15 frozen primary initial attempts have complete evidence. The denominator excludes pilot retries and the constructed non-AI control. Original human conflict reviews are 10/10 complete: seven accepts under the original evidence and three requests for additional testing. Later follow-up verdicts are recorded separately.

| Primary case | Initial attempts | Target SAST resolved | Security pass | Functional pass | Automated decision |
| --- | --- | --- | --- | --- | --- |
| Reflected XSS | 5 | 0/5 | 5/5 | 5/5 | 5 need adjudication |
| SQL injection | 5 | 5/5 | 5/5 | 5/5 | 5 ready for review |
| Path traversal | 5 | 0/5 | 5/5 | 5/5 | 5 need adjudication |
| Total | 15 | 5/15 | 15/15 | 15/15 | 5 ready; 10 conflicts |

Primary target-SAST resolution was 5/15 (33.3%); SAST/runtime disagreement was 10/15 (66.7%). No primary SAST false success was observed. That absence is not evidence of a general detection rate or production security. The separate pilot caught a functional regression; the constructed non-AI control exercises the false-success policy branch without entering AI-attempt metrics.

The supplemental study evaluated the same 15 saved candidates against registered cases after baseline characterization. Its categories and denominators are separate from the primary study:

| Category | Observations | Pass | Fail | Inconclusive | Meaning |
| --- | --- | --- | --- | --- | --- |
| Security | 60 | 55 | 0 | 5 | Symlink unavailable for five traversal candidates |
| Behavioral parity | 45 | 40 | 5 | 0 | Four XSS missing-input changes; one traversal valid-file rejection |
| Robustness | 35 | 25 | 10 | 0 | New SQLi and traversal input-handling contracts |
| Total | 140 | 120 | 15 | 5 | Mixed categories; not one security success rate |

For a compact example, XSS 03 and XSS 04 both passed all three supplemental security cases, but XSS 03 passed all five behavioral-parity cases while XSS 04 passed four of five. XSS 04 changed an omitted name from the baseline visible text Hello undefined to Hello. The frozen XSS-P01 criterion supported a follow-up rejection, not a claim that the tested XSS attacks remained exploitable. The same later criterion led Tony to reject XSS 01 and 02 in separate September 21 qualifications while preserving their original acceptances.

Report Outline:

1. Problem, motivation, and research question.

2. Related work, alternatives, and specific contribution.

3. Controlled scope, threat model, and benchmark construction.

4. Architecture, model authority, validators, decision policy, and human boundary.

5. Frozen primary method, comparator, provenance, and reproducibility.

6. Primary results, separate pilot/control examples, and original human reviews.

7. Supplemental methods/results, later qualifications, limitations, and delivery feasibility.

8. Conclusion, references, evidence index, and AI-use disclosure.

References:

Pearce, H., Ahmad, B., Tan, B., Dolan-Gavitt, B., & Karri, R. (2022). Asleep at the keyboard? Assessing the security of GitHub Copilot's code contributions. 2022 IEEE Symposium on Security and Privacy. https://doi.org/10.1109/SP46214.2022.9833571

Pearce, H., Tan, B., Ahmad, B., Karri, R., & Dolan-Gavitt, B. (2023). Examining zero-shot vulnerability repair with large language models. 2023 IEEE Symposium on Security and Privacy. https://doi.org/10.1109/SP46215.2023.10179324

Kulsum, U., Zhu, H., Xu, B., & d'Amorim, M. (2024). A case study of LLM for automated vulnerability repair: Assessing impact of reasoning and patch validation feedback. Proceedings of the 1st ACM International Conference on AI-Powered Software. https://doi.org/10.1145/3664646.3664770

OWASP Foundation. (n.d.). Web Security Testing Guide, version 4.2. https://wstg.owasp.org/v4.2/

Semgrep. (n.d.). Run rules. https://docs.semgrep.dev/running-rules

Appendix:

Evidence index: docs/study-protocol-v1.md and benchmarks/primary/v1/ define the frozen primary study; data/primary_trials/v1/ and data/primary_reviews/v1/ preserve candidates and original reviews; data/evaluation/primary-report.json provides the verified primary report. docs/supplemental-protocol-v1.md, data/supplemental/v1/, and docs/supplemental-results-v1.md preserve the later protocol, observations, and five human follow-up records. docs/README.md separates current references from historical drafts.

Verification: python -m fixproof.reproduce --verify passed 116 automated tests and primary evidence checks on September 21. python -m fixproof.evaluation.supplemental_report --check verified three baselines and 15 saved candidates. Four guided pilot live replays matched their recorded decisions. Saved-evidence verification does not repeat model calls or every historical scanner/browser experiment. A clean committed-archive rehearsal remains to be completed before final delivery.

Generative AI disclosure: OpenAI ChatGPT/Codex assisted planning, implementation, debugging, test orchestration, documentation, evidence organization, and drafting. FixProof separately used the OpenAI API to generate recorded repair candidates. Tony Tran remains responsible for verifying claims and references, reporting actual effort, making human review decisions, and approving submitted text. Reconcile this statement with actual tool use and course disclosure requirements before submission.